RESOURCE CONSERVATION DISTRICT of TEHAMA COUNTY

2 Sutter Street, Suite D ( Red Bluff, California 96080 ( 530-527-3013 ( Fax:  530-527-7451

Staff Report

PROJECT INFORMATION:

Project: Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Project

Project Proponent: Resource Conservation District of Tehama County, Red Bluff, CA.

Staff Report Attachments:

- Map 1 Location of the Ponderosa Way Road Assessment and Sediment Reduction Plan Project Phase I and Phase II Project Area

- Map 2 Topographic Map of Ponderosa Way Road Assessment and Sediment Reduction Plan Projects Phase I and Phase II Project Area

- Map 3 Phase I Project Area Detail Map

- Map 4 Phase II Project Area Detail Map

- Map 5 Treatment Sites Phase I Project Area

- Original and Modified Text of Initial Study/Mitigated Negative Declaration Components and Mitigation Monitoring and Reporting Plan (MMRP) Based Upon Agency/Public Comments (hardcopy text of both documents is available for RCDTC Board Review at the RCD of Tehama County offices or online at:

http://www.tehamacountyrcd.org/services/CEQA/pondCEQA)

- Resolution Approving Initial Study/Mitigated Negative Declaration and Mitigation Monitoring and Reporting Plan (MMRP) Including all Modifications and Changes

- Letter Verifying State Clearinghouse Distribution of Initial Study/Mitigated Negative Declaration to State Review Agencies Dates ________________

- Comment Letter, Central Valley Regional Water Quality Control Board November 22, 2017

- Public Notice – Noticed of Intent, Notice of Completion, Summary Form for Electronic Document Submittal and Notice of Determination

Project Location and Legal Description:

Phase I Project Area

5 Miles southeast of Manton California

22 miles northeast of Red Bluff California

Between Rock Creek Road and the Shasta/Tehama County line to State Route 36E and the Ponderosa Sky Ranch community

(See Appendix A Map 1, Appendix B Map 2, Appendix C Map 3 and Appendix E Map 5)

Phase II Project Area

5 miles east of Cohasset California

25 miles south east of Red Bluff California

20 miles east of Los Molinos California

25 miles east of Chico California

Between State Route 36E and State Route 32E

(See Appendix A Map 1, Appendix B Map 2, and Appendix D Map 4)

Legal Description of the Phase I and Phase II Project Area:

Phase I Project Area

T30N R2E Sec 31

T29N R1E Sec 1

T29 R2E Sec 6, 7, 15,16,17,18, 21 and 22

Phase II Project Area

T28N R1E Sec 12-13

T28N R2E Sec 5-6-7-17-18-19-20-21-28-29-32

T27N R2E Sec 5-4-10-13-14-15-23-24

T27N R3E 13-14-15-16-19-20-21-24-25-26-27-34-35-36

Project Description:

Project Description Overview

21 recommended categories of erosion control and erosion prevention treatments have been developed for the 97.8 miles of Ponderosa Way and intersecting roads within the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects area. Within the Phase I portion of the overall project area, the erosion control and erosion prevention treatments design plan calls for 9.4 miles of road upgrading and possibly 12.7 miles of road decommissioning along Ponderosa Way and intersecting spur roads. Approval by the Tehama County Board of Supervisors would be required in order to decommission those Ponderosa Way road segments within the Phase I project area. If approval is not provided, those treatment options developed for Phase I road segments not related to road decommissioning would be implemented as appropriate. All spur roads (8.1 miles) within the Phase I project area have been recommended for road decommissioning. All erosion control and erosion prevention work to be completed along Ponderosa Way within the Phase II project area will consist exclusively of road upgrading utilizing the categories of erosion control and erosion prevention treatments described in the CEQA Initial Study/Mitigated Negative Declaration (IS/MND) prepared for this project.

Detailed Scope of Work/Project Description

Recommended Treatments

The following 21 recommended categories of erosion control and erosion prevention treatments have been developed for the 97.8 miles of Ponderosa Way and intersecting roads within the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects area. Within the Phase I portion of the overall project area, the erosion control and erosion prevention treatments design plan calls for 9.4 miles of road upgrading and 12.7 miles of road decommissioning along Ponderosa Way and intersecting spur roads (See Attachment E Map 5 Treatment Sites Phase I Project Area). Approval by the Tehama County Board of Supervisors would be required in order to decommission those Ponderosa Way road segments within the Phase I project area. If approval is not provided, those treatment options developed for Phase I road segments not related to road decommissioning would be implemented as appropriate. Road segments recommended for decommissioning within the Phase I project area are shown on Attachment E Map 5. All spur roads (8.1 miles) within the Phase I project area have been recommended for road decommissioning. County approval for such action on these private roads is not required.  Not only are these routes privately owned and maintained, they have been blocked in order to prevent thru traffic and conversion to a public access road. All erosion control and erosion prevention work to be completed along Ponderosa Way within the Phase II project area will consist exclusively of road upgrading.

Proposed treatment options for Ponderosa Way within the Phase I (including spur roads) and Phase II project area are organized into 2 categories, site-specific treatments (e.g., stream crossings) and road surface drainage treatments (see Table A Recommended Erosion Control and Erosion Prevention Treatments Ponderosa Way Road Assessment and Sediment Reduction Plan Projects below). In addition to the treatment summaries shown in in Table A, detailed treatment descriptions are shown below. Storm proofing of Ponderosa Way within the Phase I and Phase II project area along with road decommissioning (Phase I project area only) are anticipated to provide immediate benefits to the streams and aquatic habitats found within the watersheds of eastern Tehama County and Butte County which currently receive catastrophic and chronic road related sediment generated within and along the Ponderosa Way road prism. It is anticipated that both road treatments and road decommissioning will measurably diminish the impact of erosion and movement of fine sediment on the biological productivity of those streams that pass through the Phase I and Phase II project area. These streams will also be protected from catastrophic road failure and sediment inputs during flood events. The proposed road treatments will allow future storm runoff to cleanse streams that pass through the Phase I and Phase II project area of accumulated coarse and fine sediment under improved habitat conditions rather than allowing continued sediment delivery from managed areas to impaired watercourses.  Utilizing the Phase I upslope road assessment and treatment action plan (incorporated into this project’s Initial Study/Mitigated Negative Declaration as Appendix A 2017 Ponderosa Way Road Assessment and Sediment Reduction Plan (Phase I), Tehama County, California) prepared by the RCDTC’s project contractor Pacific Watershed Associates, along with a similar document to be prepared in the future for the Phase II project area; the Regional Water Quality Control Board and watershed stakeholders can work together in prioritizing the implementation of restoration and sediment control activities within the Phase I and Phase II project area.

Site-Specific Treatments

Stream crossing upgrade treatments will be implemented to reduce the risk of catastrophic failure and sediment delivery resulting from gullying, headcut migration, stream diversion and stream crossing failure (washout). Stream crossings will be designed (or redesigned) to minimize impacts to water quality and to handle peak runoff and flood waters. There are three basic subcategories of permanent stream crossings; 1) bridges and arches, 2) fords and armored fills, and 3) culverts.  Current inventoried erosion features (sites) within the Phase I portion of the overall project area and future inventoried sites within the Phase II area will be upgraded. New stream crossing upgrades will be designed in a manner that adheres to current standards of State and federal regulatory entities and will make future failures less likely to occur. Treatments will also reduce the vulnerability of stream crossings to failure (overtopping and washout) and eliminate the risk of stream diversion.

Table A

Recommended Erosion Control and Erosion Prevention Treatments Ponderosa Way Road Assessment and Sediment Reduction Plan Projects

| Treatment type | Comments |
| --- | --- |
| Site feature specific treatments | Stream crossing treatments | Culvert (install) | Installation of culverts within fill areas. |
|  |  | Culvert (replace) | Replacement of undersized, poorly installed, or worn out culverts. |
|  |  | Bridge installation | Installation of bridges to prevent crossing failure. |
|  |  | Wet crossing | Installation of ford crossings and armored fill crossings using riprap and rock armor. |
|  |  | Decommission crossing | Decommissioning of stream crossings by removing all fill and woody material and restoring natural channel morphology and function to convey 100-year storm flow. |
|  |  | Critical dip | Installation of critical dips to prevent stream diversions. |
|  | Other | Rock (armor) | Rock armoring on headcuts along with inboard and outboard stream crossing fillslopes. |
|  |  | Clean culvert | Cleaning of culvert inlets to regain inlet capacity and pass stream flow. |
|  |  | Soil excavation | Excavation and removal of sediment, primarily at fill failures and stream crossings. |
| Road surface treatments | Outslope road and remove ditch | Outsloping of roads and removal or filling of inboard ditches. |
|  | Inslope road | Insloping of roads. |
|  | Ditch relief culvert | Replacement of in place ditch relief culverts with properly installed ditch relief culverts. |
|  | Ditch relief culvert downspout | Installation of downspouts on ditch relief culvert outlets to prevent fillslope erosion. |
|  | Remove berm | Remove of berms on the outboard edge of roads. |
|  | Remove ditch | Removal of inboard ditches. |
|  | Rolling dip | Installation of rolling dips on hydrologically connected roads to improve road surface drainage. |
|  | Clean and cut ditch | Cleaning and cutting inboard ditches. |
|  | Cross-road drain | Installation of cross-road drains to improve and disperse surface runoff on decommissioned roads. |
| Treatment type | Comments |
| Rock road surface | Rocking of specific road segments. |
| Rip road surface | Decompaction of specific existing road surfaces with bulldozer rippers to prepare the road surface for placement of excavated fill and/or facilitate water infiltration and revegetation. |

Recommended treatments for road upgrading include replacing (upsizing) undersized culverts stream crossings and installing culverts at un-culverted (filled) stream crossings. In such locations, proposed treatment recommendations will have appropriate design geometry for installing new culverts or replacing current culverts with replacement culverts.  All new stream crossing culvert installations will be properly sized for the 100-year recurrence interval design streamflow discharge. As previously mentioned, stream crossings that are designed to meet minimum standards and basic design criteria will significantly reduce the risk of catastrophic failure and sediment delivery. Proposed road upgrading treatments also include constructing ford crossings and armored fills in locations that are suitable for wet crossing construction.  Fords will be built to convey stream flow across the roadbed with no fill migrating to the natural channel below the roadbed. Armored fill crossings will be built to convey stream flow directly across the roadbed and down an armored fillslope to the natural channel below.

Generally, fords and an armored fill crossing are intended for low-volume traffic areas, such as remote wildland roads and parklands experiencing little use as is the case with Ponderosa Way road segments in Tehama County.  Fords and armored fills are a preferred design for small ephemeral and intermittent streams when the majority of the traffic will be crossing during low flow or dry conditions. When designed and properly built, fords and armored fill crossings are a preferred option for low volume, low maintenance, low use routes, such as Ponderosa Way. Stream crossings that display a diversion potential occur wherever a road climbs through the crossing site and where the road approach slopes away from the stream crossing. If the culvert plugs, backed up flood waters will be diverted out of the channel, down the road alignment and eventually onto adjacent, unprotected hillslopes. A major dip in the roadbed is critical, in the case of a plugged culvert, to direct flow over the low point (dip) in the fill and back into the natural channel.

Compaction of the fillslope face and slope gradient is one of the key factors that influence the stability of fillslopes.  On fillslope angles steeper than 50% (2:1), riprap will be used as a stabilization measure as well as a non-erodible erosion control “mulch” on fillslopes that lack vegetation. Used as mulch, riprap prevents raindrop erosion, rilling and gullying caused by direct rainfall or concentrated road surface runoff. Fillslope riprap armor that is sized according to expected stream velocities and slope gradients, would consist of a well graded mixture of hard, large to smaller rock sizes to minimize void space and create a dense layer of interlocking angular rock fragments. “Appendix C Typical Design Schematics for Proposed Treatments Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects” found in the this project’s IS/MND provides additional design detail regarding these site-specific treatments.

Road Surface Treatments

Among the goals of the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects is to achieve normalized hillslope drainage and as feasible, to hydrologically disconnect Ponderosa Way and its spur roads from the major anadromous streams and their tributaries that flow through the Phase I and Phase II project area. For the purposes of this project, a “hydrologically connected” road or road segment is defined as any road segment that has a continuous surface flow path to a natural stream channel during a runoff event. Wherever a hydrologic connection exists, road surface runoff and fine sediment is delivered to streams during precipitation events sufficient to produce surface runoff and cause erosion of bare soil areas. Concentrated runoff on compacted road surfaces and ditches results in erosion and road related sediment transport to nearby streams. The most common road related bare surface areas include unpaved road surfaces as well as bare (unvegetated) fillslopes, cutbanks, ditches, gullies, turnouts and landslide surfaces. The road surface drainage treatments proposed for upgraded roads are designed to control, direct and disperse road surface runoff and ditch flow onto adjacent hillslopes by reshaping the roadbed and constructing relatively frequent road surface drainage structures (e.g., rolling dips).

Treatment of road segments proposed for decommissioning will be based upon the principals of dispersing road surface runoff by constructing cross road drains and increasing infiltration rates through decompaction of the road surface. These techniques will disperse road surface runoff and reduce or prevent delivery of concentrated road runoff and fine sediment to streams. Road surface upgrading treatments are designed to redirect and disperse surface runoff off the road bed as frequently as feasible. Road upgrading recommendations include outsloping, insloping, berm removal, and installing rolling dips and ditch relief culverts to more frequently discharge runoff along segments of Ponderosa Way. For each recommended road surface drainage treatment where ground disturbance will occur, road rock will be used to stabilize the road surface. Such rocking will curtail road surface erosion by fortifying the road surface and reducing the rate of vehicle abrasion, down wearing, surface erosion, and resultant fine sediment production and delivery. Road surface decommissioning treatments are designed to prevent surface runoff by ripping the road surface to an average depth of 18” to 24” in order to increase infiltration rates and improve revegetation. In addition, road drainage will be dispersed by constructing frequent cross road drains to convey upslope runoff quickly across the road and to more frequently discharge runoff along segments of Ponderosa Way.  Reducing the total length of roads within the Phase I project area through decommissioning 12.7 miles of Ponderosa Way and spur roads that are hydrologically connected to streams within the Phase I project area will directly and immediately improve water quality in South Fork Battle Creek. (See the discussion related to road decommissioning below for additional details on such road treatment practices.)

The basic principles of road surface drainage design entail dispersing runoff as frequently as possible thus protecting the integrity of the road and minimizing erosion and sediment pollution. The primary recommended road surface drainage treatments for upgrading Ponderosa Way within the both Phase I and Phase II project area   include:

- Outsloping of roads by removing the inboard ditch.

- Crowning roads by directing surface runoff to the outer edges of the road.

- Installing rolling dips.

- Removing outside road berms.

Based upon the 2017 Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and the  RCD of Tehama County’s WUI and Watershed Protection/Emergency Access (Coleman Fish Hatchery Road and Ponderosa Way) (Appendix A and B of the Initial Study/Mitigated Negative Declaration) along with what is expected to be identified during Phase II road and sediment assessments; a number of conclusions regarding road maintenance and improvements were developed. Significant among these is that outsloped roads with rolling dips and no ditch or berms along the outside edge of the road are considered the

best, most preferred road shape and drainage configuration for the majority of road upgrading circumstances along Ponderosa Way. In addition, it is anticipated that each segment of outsloped road will have the outside berm removed and will be resurfaced with road rock.  An outsloped road cross section is more likely to capture and disperse road surface runoff. This treatment option has less environmental impact and lower maintenance costs than other designs. Outsloping high priority road segments along Ponderosa Way will minimize flow volumes and the magnitude of runoff in the inside ditch, as well as reduce the potential for erosion, hydrologic connectivity and sediment delivery from the upgraded road surface. An outsloped road ensures that turbid road runoff and fine sediment eroded from the roadbed will be quickly drained to the outside edge of the road where it can be discharged onto vegetation and into undisturbed slopes rather than migrating into stream channels. Outsloping however is not always sufficient enough to move surface runoff out of wheel ruts and off the road surface rapidly.

In addition to outsloping and berm removal, rolling dips are often necessary to disperse surface runoff from outsloped roads. Rolling dips are smooth, angled depressions constructed in the road bed that drain surface runoff to the outside of the road dispersing it onto native hillslopes and are critical to maintaining a well-drained, outsloped road. These features will be constructed into the road subgrade with an outsloped dip axis and long, shallow approach on their up-road side with a more abrupt rise, or reverse grade, on their down-road side.  Spacing design will be dependent upon the road grade, length of uncontrolled runoff, the erodibility of the road surface (e.g., rocked or native) and the proximity of the nearest stream channel.

Primary road surface treatments developed in order to upgrade selected portions of Ponderosa Way within the Phase I and Phase II project area will include as appropriate:

- Installation of ditch relief culverts and ditch relief culvert downspout.

- Insloping of road.

- Cutting and cleaning existing inboard ditches.

- Applying road rock on existing rocked roads.

Road Decommissioning

A number of inventoried erosion features within the Phase I project area have been proposed for decommissioning (See Attachment E Map 5 Treatment Sites Phase I Project Area of this Staff Report document) if approved by the Tehama County Board of Supervisors. If necessary approval is obtained, treatments to sites along decommissioned (closed) road segments (Phase I project area only) will include: decompacting and/or outsloping the former road bed and installing cross road drains to prevent collection, concentration or diversion of surface runoff; removing (excavating) unstable or potentially unstable fill (sidecast materials) that could fail and deliver sediment to a stream; excavating stream crossing fills and exhuming the original stream channel bed and stable sideslopes; removing concrete sills and applying erosion control (seeding and mulching) to bare soil areas disturbed by decommissioning work. “Appendix C Typical Design Schematics for Proposed Treatments Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects” found in the Initial Study/Mitigated Negative Declaration document prepared for this project provides additional design detail related to potential road decommissioning within the Phase I and Phase II area to be completed in connection with the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects. Decommissioning stream crossings located along closed road segments within the Phase I project area will adhere to the following standards and provide immediate benefits to water quality as well as aquatic and riparian habitat conditions of those streams that pass through the Phase I project area.

- Complete removal of stream crossing road fills and stored sediment that impact the natural stream channel morphology.

- Excavated channel bottom widths sized for the 100-year storm flood flow and at least as wide as the undisturbed natural stream channel.

- Stable channel grades and streamside hillslopes.

- Elimination of stream diversion potential.

- Prevention of future stream crossing wash outs and gullying of abandoned stream crossing fills.

Unstable fillslope (landslide) features which represent existing and pending road fill failures will be treated. If left untreated, large amounts of sediment would be mobilized and delivered to the stream channel from these potential fillslope failures.

Most of the Class II watercourses crossings proposed for upgrading or decommissioning will require dewatering, using either gravity fed flex pipe or a gas-powered pump and coffer dams. CDFW standards detailed in the CDFG Salmonid Habitat Restoration Manual, Part X: Upslope Erosion Inventory and Sediment Control Guidance will be followed along with those established specially for this project (See the Best Management Practices section of this project’s IA/MND along with it’s Appendix F Mitigation Monitoring and Reporting Plan (MMRP) for the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects Initial Study/Mitigated Negative Declaration).  Each recommended treatment type proposed for use in connection with the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects is consistent with the conservation goals and objectives written into the implementation strategies and guidelines of the Basin Plan for the Central Valley Region (revised April 2016) in order to protect beneficial uses and water quality. All upslope road treatment recommendations will follow guidelines described in the Handbook for Forest, Ranch and Rural Roads, Part X of the CDFG Salmonid Stream Habitat Restoration Manual, and California Forest Practice Rules (CAL FIRE, 2017).

Parcels Involved:

Specific parcels in which future project work occurs will be identified prior to implementation of impactive activities.

Recommended Environmental Determination: Per the California Environmental Quality Act (CEQA) an Initial Study/Mitigated Negative Declaration is proposed (see Attachment F of this Staff Report document related to the amended IS/MND and related Mitigation Monitoring and Reporting Plan documents).

Summary:

The Resource Conservation District of Tehama County (RCDTC) is established under Division 9 of the California Public Resources Code and by the rules of the Tehama County Local Agency Formation Committee as a locally governed agency with primary authority to implement local natural resource conservation measures. In accordance with the California Environmental Quality Act (CEQA), the Resource Conservation District of Tehama County as CEQA Lead Agency has reviewed and approved as amended, an Initial Study/Mitigated Negative Declaration prepared by the Resource Conservation District of Tehama County, the project proponent. The RCDTC Board of Directors is now considering the adoption of the IS/MND. Staff’s recommendation is that the Board of the Resource Conservation District of Tehama County adopt the IS/MND per the attached Resolution (Attachment G of this Staff Report) which includes the modified Mitigated Negative Declaration and incorporated Mitigation Monitoring and Reporting Plan (Attachment F).

ENVIRONMENTAL REVIEW/CEQA ISSUES:

The Initial Study and Mitigated Negative Declaration (IS/MND) prepared for this project and attached to this staff report, determined that there would be potential environmental impacts related to Air Quality, Biological Resources, Cultural Resources, Geology and Soils, Hydrology and Water Quality, Hazards and Hazardous Materials, Transportation and Traffic along with Tribal Cultural Resources detailed in the IS-MND. The IS-MND recommends thirty-three (33) Mitigation Measures to reduce these environmental impacts to a less than significant level. The collection of fees pursuant to Fish and Game Code Section 711.4 and 14 CCR 753.5 is required because the project has the potential to cause impacts to fish or wildlife or their habitat. Modifications as noted in the strikethrough/underline replacement format found in Attachment F were made to the text of the IS/MND after circulation to the Office of Planning and Research in order to provide a more accurate description and analysis of environmental impacts and regulatory issues related to implementation of project work. These changes to the IS/MND are incorporated by reference in Attachment F of this document. Based upon input from State agency personnel along with members of the public, no changes, amendments, deletions or additions were necessary related to this project’s Mitigation Monitoring and Reporting Plan (MMRP).

Public Noticing:

The Initial Study/Mitigated Negative Declaration and Notice of Completion was sent to the Governor’s Office of Planning and Research, State Clearinghouse (State Clearinghouse #2017112034), for circulation to CEQA Trustee and Responsible Agencies with jurisdiction of involved resources for a 30-day review period, that ended on December 12, 2017. To date one comment letter has been received, that of the California Central Valley Regional Water Quality Control Board dated November 22, 2017 (Attachment I of this Staff Report). In response to these comments, changes were made to the Public Review Draft of the IS/MND with those changes shown in Attachment F. The Notice of Completion and Notice of Intent (Attachment J) and the original IS/MND were submitted to the Tehama County Clerk Recorders Office for a 30-day review period. These documents were also posted to the TCRCD’s website.

Attachment A

Map 1

Location of the Ponderosa Way Road Assessment and Sediment Reduction

Plan Project Phase I and Phase II Project Area

Attachment B

Map 2

Topographic Map of Ponderosa Way Road Assessment and Sediment Reduction Plan Projects Phase I and Phase II Project Area

Attachment C

Map 3

Phase I Project Area Detail Map

Attachment D

Map 4

Phase II Project Area Detail Map

Attachment E

Map 5

Treatment Sites Phase I Project Area

Appendix F

Original and Modified Text Initial Study/Mitigated Negative Declaration Components and Mitigation Monitoring and Reporting Plan (MMRP) Based Upon Agency/Public Comments

(hardcopy text of both documents is available for RCDTC Board Review at the RCD of Tehama County or online at

http://www.tehamacountyrcd.org/services/CEQA/pondCEQA )

# Mitigated negative declaration/Enviromantal Checilist Form (InItial StUdy) and Mitigation Monitoring and reporting Plan

Modifications to portions of this Mitigated Negative Declaration/Environmental Checklist form (Initial Study/Mitigated Negative Declaration or IS/MND) were made after its circulation to the Office of Planning and Research and posting at the Tehama County Clerk Recorders Office in order to provide expanded or improved analysis of environmental impacts related to project work and regulatory issues. These modifications consist of additional or more detailed explanation found in the Initial Study/Mitigated Negative Declaration as shown in the pertinent portions of this IS/MND shown below. Based upon input from State agency personnel along with members of the public, no changes, amendments, deletions or additions are necessary related to this project’s Mitigation Monitoring and Reporting Plan (MMRP). All changes to the IS/MND were incorporated into the project’s final Initial Study/Mitigated Negative Declaration document by reference and supersede as well as replace the original CEQA document text that was circulated for public review and comment from November 13, 2017 through December 12, 2017. These modifications are documented through highlights and strike outs shown in the modified portions of the original Initial Study/Mitigated Negative Declaration.

# (most recent modifications indicated in strikeThrough/highlighted text)

Pages 35 to 38

Regulatory Review/Approval Process and Permitting Mechanisms

Approval and permits issued by the following regulatory agencies will be required in order to implement the sediment stabilization efforts to be completed in connection with the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Projects program of work

Federal Agencies

U.S. Fish and Wildlife Service (USFWS)

Endangered Species Act (ESA) Section 7 Consultation/Incidental Take Statement.

National Marine Fisheries Service (NMFS)

ESA Section 7 Consultation/Incidental Take Statement.

U.S. Army Corps of Engineers (USACE)

Clean Water Act §404 Nationwide Permits or Regional General Permit.

State Agencies

California Department of Fish and Wildlife (CDFW)

California Department of Fish and Wildlife: Section 1602 Streambed Alteration Agreement, California Endangered Species Act (CESA) Consultation and Section 2081 Incidental Take Permit,

Central Valley Regional Water Quality Control Board (CVRWQCB)

Overview of Authority

A Waste Discharge Requirements, Waivers of Waste Discharge Requirements, TMDL compliance determinations, or Clean Water Act §401 Certification may be required for certain types of project work.  Section 401 of the federal Clean Water Act gives the Central Valley Regional Water Quality control board the authority to issue, waive, or deny certification that a proposed activity is in conformance with state water quality standards. Alternatively, under the state Porter-Cologne Act, the CVRWQCB has the authority to issue a waste discharge requirement specifying the concentration or load limits allowable for a particular activity.  The need for a Section 401 certification or waste discharge requirement is triggered by the potential for an activity to result in the release of waste material into a waterway. Although the net result of the practices will be the reduction of sediment delivery to streams, the implementation of project work may result in short-term, minor discharges of fine sediments to waterways.  As an example, improvement of roads or stream crossings could result in minor short-term impacts to water quality. The Mitigation Measures developed for the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects effort are anticipated to render the effect of proposed project work on project area resources to a less than significant level. CVRWQCB section 401certification is required to be completed by the Corps before issuance of its section 404 permit.

Project Specific Authority

Clean Water Act (CWA) Section 401. Water Quality Certification

The Central Valley Water Board (CVWB)has regulatory authority over wetlands and waterways

under the Federal Clean Water Act (CWA) and the California Water Code, Division 7 (CWC). Discharge of dredged or fill material to waters of the United States requires a CWA Section 401 Water Quality Certification from the Central Valley Water Board. Typical activities include any modifications to these waters, such as stream crossings, stream bank modifications, filling of wetlands, etc. 401 Certifications are issued in combination with CWA Section 404 Permits issued by the Army Corps of Engineers. The proposed project must be evaluated for the presence of jurisdictional waters, including wetlands and other waters of the State. Steps would then be taken to first avoid and minimize impacts to these waters, and then mitigate for unavoidable impacts. Both the Section 404 Permit and Section 401 Water Quality Certification would be obtained prior to any site disturbance related to future project implementation.

Isolated wetlands and other waters not covered by the Federal Clean Water Act

Some wetlands and other waters are considered "geographically isolated" from navigable waters and are not within the jurisdiction of the Clean Water Act. (e.g., isolated wetlands, vernal pools, or stream banks above the ordinary high-water mark). Discharge of dredged or fill material to these waters may require either individual or general waste discharge requirements from the Central Valley Water Board. In order to determine if isolated wetlands or other regulated waters exist within the Ponderosa Way Phase I or Phase II project area, the RCD of Tehama County or any other entity implementing future project work described in this Initial Study/Mitigated Negative Declaration will conduct a formal survey for such aquatic features. If the U.S. Army Corps of Engineers determine that isolated wetlands or other waters exist at the project site, and that the project will impactor has the potential to impact non-jurisdictional waters, a Report of Waste Discharge and filing fee will be submitted to the Central Valley Water Board.  The CVWB will consider the information provided and either issue or waive Waste Discharge Requirements. Failure to obtain waste discharge requirements or a waiver may result in enforcement action.  In addition, any entity discharging dredge or fill materials to waters of the State must file a report of waste discharge pursuant to Sections 13376 and 13260 of the CWC. Both the requirements to submit a report of waste discharge and apply for a Water Quality Certification may be met using the same application form, found at:

http://www.waterboards. ca.gov/centralvalley /water_issues/water_ quality_certification/wqc_appli cation.pdf

General Permit for Storm Water Discharges Associated with Construction and Land Disturbance Activities (CGP)

Construction activity, including demolition, resulting in a land disturbance of one acre or more must obtain coverage under the CGP. The Ponderosa Way Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Project must be conditioned to implement storm water pollution controls during construction and post-construction as required by the CGP. To apply for coverage under the CGP, the property owner of land upon which future project work described in this IS/MND is located or the entity completing such work will submit Permit Registration Documents electronically prior to construction.

Dewatering Alternative 1: Discharge to Storm Drains or Waters of the United States

A dewatering permit, General Order for Dewatering and Other Low Threat Discharges to Surface Waters (Central Valley Water Board Order No. RS-2013-0074, adopted 31 May 2013), may be required for construction activities. This general NPDES (National Pollutant Discharge Elimination System) permit covers the discharge to waters of the United States of clean or relatively pollutant-free wastewater that poses little or no threat to water quality. The dewatering permit applies only to direct discharges to waters of the United States. Failure to obtain a dewatering permit, when required, may result in enforcement action. If required, an application form and a copy of the permit will be obtained from the Central Valley Water Board.

Dewatering Alternative 2: Discharges to Land

Construction dewatering discharges that are contained on land (i.e., will not enter waters of the United States) are allowed under Central Valley Water Board Resolution No. 2003-0003-DWQ provided the following conditions are met: (1) the dewatering discharge is of a quality as good as or better than underlying groundwater; and (2) there is a low risk of nuisance.  Prior to the implantation of any future project work described in this IS/MND, the entity conducting such work will obtain written confirmation from the Central Valley Water Board that this waiver is applicable.

Caltrans

In the event that Phase I or Phase II project work will be completed within a State Highway right-of-way, a CalTrans encroachment permit will be required. A separate authorization will be needed for each occurrence of entrance onto a State Highway or into a State highway right-of-way.

Native American Heritage Commission (NAHC)

California State Historic Preservation Office (SHPO): SHPO Certification Letter

Cultural resources compliance is required under sections 106 and 110 of the National Historic Preservation Act (NHPA), which requires federal agencies to identify and assess the effects of their actions on cultural and historic resources. All projects implemented under in connection with the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects effort will be subject to an assessment in order to assure ensure potential impacts to cultural resources are minimized. The agreement creates a process for assessing potential impacts, reviewing local, state and national records and literature, and consulting with tribal authorities, historical societies and other interested parties.

In addition, California Assembly Bill   AB 52 Amends the California Environmental Quality Act by creating a new category of cultural resources and new requirements for consultation with Native American Tribes. AB 52, creates a new category of environmental resources that must be considered under the California Environmental Quality Act: “tribal cultural resources.” This legislation imposes new requirements for consultation regarding projects that may affect a tribal cultural resource, includes a broad definition of what may be considered to be a tribal cultural resource, and includes a list of recommended Mitigation Measures. AB 52 adds tribal cultural resources to the categories of cultural resources analyzed through the CEQA process which had formerly been limited to historic, archaeological, and paleontological resources.

“Tribal cultural resources” are defined as either (1) ”sites, features, places cultural landscapes, sacred places and objects with cultural value to a California Native American tribe” that are included in the state register of historical resources or a local register of historical resources,  or that are determined to be eligible for inclusion in the state register; or (2) resources determined by the lead agency, in its discretion, to be significant based on the criteria for listing in the state register.

# Under AB 52, a project that may cause a substantial adverse change in the significance of a tribal cultural resource is defined as a project that may have a significant effect on the environment. Where a project may have a significant impact on a tribal cultural resource, the lead agency’s environmental document must discuss the impact and whether feasible alternatives or Mitigation Measures could avoid or substantially lessen the impact. Recognizing that tribes may have expertise with regard to their tribal history and practices, AB 52 requires lead agencies to provide notice to tribes that are traditionally and culturally affiliated with the geographic area of a proposed project if they have requested notice of projects proposed within that area. If the tribe requests consultation within 30 days upon receipt of the notice, the lead agency must consult with the tribe. Consultation may include discussing the type of environmental review necessary, the significance of tribal cultural resources, the significance of the project’s impacts on the tribal cultural resources and alternatives and Mitigation Measures recommended by the tribe. The parties must consult in good faith and consultation is deemed concluded when either of the parties agree to measures that mitigate or avoid a significant effect on a tribal cultural resource (if such a significant effect exists) or when a party concludes that mutual agreement cannot be reached. Mitigation Measures agreed upon during consultation must be recommended for inclusion in the environmental document. AB 52 also identifies Mitigation Measures that may be considered to avoid significant impacts if there is no agreement on appropriate mitigation.  Recommended measures include:

- Preservation in place

- Protecting the cultural character and integrity of the resource

- Protecting the traditional use of the resource

- Protecting the confidentiality of the resource

- Permanent conservation easements with culturally appropriate management criteria.

These Mitigation Measures have been incorporated into this Project’s requirements along with those described in the Program’s IS/MND and as shown under Appendix F Original and Modified Text of Initial Study/Mitigated Negative Declaration Components and Mitigation Monitoring and Reporting Plan (MMRP) Based upon Agency/Public Comments of this Staff Report. See the discussion related to AB-52 requirements found in the Tribal Cultural Resources Section of the Initial Study/Mitigated Negative Declaration.

County Agencies

Tehama County Air Pollution Control District (TCAPCD)

An individual non-discretionary burn permit would be required for burning activities including pile burning of construction related vegetative debris.

Tehama County Public Works Department (TCPWD) and Butte County Public Works Department (BCPWD)

In the event that Phase I or Phase II project work will be completed within a Tehama County or Butte County road right-of-way, an encroachment permit will be required from each County where such project related encroachment occurs. A separate authorization will be needed for each occurrence of entrance onto a County road or into a County right-of-way.

(Specific permit terms and conditions will be included with the individual design standards and specifications for each project implemented in connection with the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects effort as established between the landowner, the RCD of Tehama County or other implementing entities.)

Mitigation Monitoring and Reporting Plan (MMRP)

for the

Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects

Initial Study/Mitigated Negative Declaration

Tehama County, California

(Based upon input from State agency personnel along with members of the public, no changes, amendments, deletions or additions are necessary related to this project’s Mitigation Monitoring and Reporting Plan)

In accordance with CEQA Guidelines Section 15074(d), when adopting a Mitigated Negative Declaration, the lead agency will adopt a Mitigation Monitoring and Reporting Plan (MMRP) that ensures compliance with Mitigation Measures required for project work. The Resource Conservation District of Tehama County (RCDTC) is the lead agency for the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects effort and has approved this MMRP as a part of the final Programmatic Initial Study/Mitigated Negative Declaration (IS/MND) supporting this Project. The MMRP lists the Mitigation Measures developed in the IS/MND which have been designed to reduce environmental impacts to a less-than-significant level. This MMRP also identifies the party responsible for implementing the measure, defines when the Mitigation Measure must be implemented, and which party or public agency is responsible for ensuring compliance (Monitoring Party) with the measure.

|  | Air Quality Mitigation Measure #AQ-1: Fugitive Dust All ground-disturbing operations shall be suspended when winds exceed 20 miles per hour or when winds carry dust beyond project implementation areas despite implementation of all feasible dust control measures. Traffic speeds on all unpaved surfaces shall be reduced to 15 miles per hour or less. Unnecessary vehicle traffic shall be reduced by restricting access. The time and location of fugitive dust generating activities shall be staggered in order to prevent impacts related to airborne particles. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #AQ-2: Construction Equipment Exhaust (also applies to Greenhouse Gas Emissions) All construction equipment shall be maintained in proper tune according to manufacturer’s specifications. Maintenance, repair and tuning reports for equipment shall be maintained by the RCDTC’s or other implementing entity’s Construction Contractor Representative and provided when requested by the RCDTC or other implementing entity’s Project Manager. Tuning reports prepared for the RCDTC shall be submitted to: Resource Conservation District of Tehama County 2 Sutter Street, Suite D Red Bluff, CA 96080 To the extent practicable, the use of diesel construction equipment meeting the CARB’s 1996 or newer certification standard for off-road heavy-duty diesel engines shall be maximized. Unnecessary vehicle idling shall be restricted to 5 minutes or less. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #AQ-3: Registration of Heavy Equipment: (also applies to Greenhouse Gas Emissions) All heavy equipment used in the execution of project work shall be registered with the State Portable Engine Registration Program. Equipment operators shall adhere to Tehama County Air Pollution Control District regulations pertaining to fugitive dust. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #AQ-4: Burn Permits (also applies to Greenhouse Gas Emissions) If any construction related vegetative debris pile burning is conducted, all such burning shall be completed during the regular burn season (non-fire season) when fire danger is low and construction related vegetative debris is sufficiently cured to assure a clean burn. No non- vegetative construction debris shall be burned. All non-vegetative construction debris shall be removed from project implementation sites by the contractor. CAL FIRE shall determine the burn day status prior to initiation of any burning activity. The project’s Construction Contractor Representative shall only initiate burning on permissive burn days, while following all federal, state, and local requirements in order to assure that burning activities are conducted in a manner and at a time that will have a less than significant level of impact to air resources. A permit from the Tehama County Air Pollution Control District (TCAPCD) shall be required prior to conducting such burning operations. The need for the permit shall depend upon the exact month burning is to occur. A copy of the burn permit shall be submitted to the Tehama County Air Pollution Control District prior to any burning activity and a copy provided to the RCDTC or other implementing entity’s Project Manager for retention in the Project Files. If the burn permit is obtained in connection with project work being completed by the RCDTC, a copy shall be submitted to: Resource Conservation District of Tehama County 2 Sutter Street, Suite D Red Bluff, CA 96080 Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #AQ-5: Placement of Burn Piles (also applies to Hazards and Hazardous Materials) Vegetative debris piles generated in connection with any project work shall be placed within a flat area with a dozer-wide firebreak installed around each pile to reduce the potential for fire to escape. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Biological Resources Mitigation Measure #BIO 1: General Mitigation Measures to Protect Special Status Species The following Mitigation Measures shall be implemented and enforced during the implementation of all Phase I and Phase II project work in order to avoid or minimize adverse effects on candidate, sensitive, and Special-Status species. Before any project work begins, a qualified biologist or other RCDTC/other implementing entity’s Project Manager as approved by the CDFW shall conduct a training session for all construction crew personnel. The training shall include a discussion of the sensitive biological resources within the specific project sites and the potential presence of Special Status species. Special Status species habitat protection measures (Best Management Practices, Mitigation Measures, permit requirements and other site-specific requirements established by the RCDTC Project Manager or agency personnel) shall be discussed in order to ensure such species are not impacted by project activities. Project boundaries, and biological conditions outlined in the project permits shall also be discussed with all construction crew personnel. Project impact area limits shall be clearly marked on the final design drawings with work confined within those boundaries. Prior to construction, the Construction Contractor Representative and the RCDTC/Project Manager or other implementing entity’s Project Manager shall meet on site to agree upon and flag project boundaries particularly those within riparian areas. Temporary wildlife exclusionary fencing (e.g., silt fence, which is a piece of synthetic filter fabric [also called geotextile]) shall be installed around work areas during construction. Openings shall be restricted to areas of construction site access. This fencing shall preclude animals from entering the work area and prevent construction debris and workers from entering adjacent aquatic habitats. If a Special Status species enters the work area of an RCDTC managed project, the Construction Contractor Representative shall contact the RCDTC Project Manager for further guidance. If project work is being implemented by another entity, its Construction Contractor Representative shall contact the implementing entity’s Project Manager. In both instances, Project Managers shall contact appropriate State and/or federal regulatory agencies for guidance. If a federal or State listed species or any other Special Status species enters the work area, then the animal shall not be captured or handled without permission from the appropriate agency (State listed – CDFW; Federally listed – USFWS) as conveyed to the Construction Contractor Representative by the RCDTC or other implementing entity’s Project Manager. All trash that may attract predators (e.g., food) shall be properly stored and removed at the end of each construction day. Following construction, all trash and construction debris shall be removed. Any work with the potential to affect listed salmonids shall require consultation with NMFS and CDFW and shall occur with the appropriate permits or other authorizations. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure# BIO 2: Protection of Riparian Vegetation (also related to Geology and Soils and Hydrology/Water Quality): During implementation of project work as much riparian vegetation shall be retained as possible in order to maximize shade producing and bank stabilizing vegetation during project implementation. Soil compaction shall be minimized through the use of equipment with a greater reach or that exerts less pressure per square inch on soils resulting in less overall area disturbed or less compaction of disturbed areas. Disturbed soils shall be decompacted at the project’s completion as mobile equipment exits the construction area. Disturbed and decompacted areas shall be revegetated, with native species specific to the project location that comprise a diverse community of woody and herbaceous species. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #BIO 3: Minimizing of Impacts to Aquatic Habitat and Species during Dewatering of the Project Site: (also related to Hydrology/Water Quality) When construction work occurs within a year-round flowing channel and the project site must be dewatered, the following measures shall be implemented in order to prevent or minimize impacts including the temporary loss of aquatic habitat; stranding, displacement, or crushing of fish and amphibian species along with increased turbidity from disturbance of the channel bed. Prior to dewatering the construction site, fish and amphibian species shall be captured and relocated to avoid direct mortality and minimize take. This is especially important if Special Status species are present within the project area. The following measures are consistent with those defined as reasonable and prudent by NOAA for projects concerning several northern California Evolutionary Significant Units for Chinook salmon, and steelhead trout: Fish relocation activities must be performed only by qualified fisheries biologists, with a current DFG collectors permit, and experience with fish capture and handling. Relocation activities shall be conducted during morning periods when air temperatures are cooler. Air and water temperatures shall be measured periodically and collection activities shall cease when water temperatures exceed those allowed by DFG and NOAA. Fish and amphibians excluded from the project site shall be prevented from re-entering by blocking the stream channel above and below the work area with fine- meshed net or screens. Mesh shall be no greater than 1/8” and the bottom edge of which shall be secured to the channel bed to prevent fish from re-entering the work area at the bottom of the screen. Exclusion screening shall be placed in areas of low water velocity to minimize impingement of fish. Screens shall be checked periodically and cleaned of debris to permit free flow of water. Prior to capturing fish, a determination shall be made by appropriate State and/or federal regulatory personnel of the most appropriate release location(s). The following shall be considered when selecting release site(s): a. Similar water temperature as capture location b. Ample habitat for captured fish c. Low likelihood of fish re-entering work site or becoming impinged on exclusion net or screen. Determination of the most efficient means for capturing fish: Complex stream habitat generally requires the use of electrofishing equipment, whereas in outlet pools, fish may be concentrated by pumping-down pool and then seining or dipnetting fish. Electrofishing shall only be conducted by properly trained personnel following DFG and NOAA guidelines. Minimize handling of salmonids. When handling is necessary, always wet hands or nets prior to touching fish. Temporarily hold fish in cool, shaded, aerated water in a container with a lid. Provide aeration with a battery-powered external bubbler. Protect fish from jostling and noise and do not remove fish from the container until time of release. Place a thermometer in holding containers and, if necessary, periodically conduct partial water changes to maintain a stable water temperature. If water temperature reaches or exceeds those allowed by DFG and NOAA, fish shall be released and rescue operations ceased. Avoid overcrowding in containers. Visually identify species and estimate year-classes of fish at time of release. Count and record the number of fish captured. Avoid anesthetizing or measuring fish. Submit reports of fish relocation activities to DFG and NOAA in a timely fashion. If feasible, plan on performing initial fish relocation efforts several days prior to the start of construction. This provides the fisheries biologist an opportunity to return to the work area and perform additional electrofishing passes immediately prior to construction. In many instances, additional fish may be captured that eluded the previous day’s efforts. If mortality during relocation exceeds 5 percent, stop efforts and immediately contact the appropriate agencies. Determination by the Construction Contractor Representative in consultation with the RCDTC Project Manager or other implementing entity’s Project Manager and CDFW/USFWS personnel (as appropriate) as to the most appropriate specific means of bypassing flow around the work area in order to minimize channel disturbance and avoid direct mortality of fish and other aquatic vertebrates. Coordinate project site dewatering with a fisheries biologist qualified to perform fish and amphibian relocation activities. Minimize the length of the dewatered stream channel and duration of dewatering. Bypass stream flow around work area, but maintain stream flow to channel below construction site. Periodically pump the dewatered stream segment dry of seepage. Place pumps in flat areas, well away from the stream channel. Secure pump units by tying off to a tree or staking in place to prevent movement by vibration. Refuel pump units in an area well away from stream channels and place fuel absorbent mats under pumps while refueling. Cover pump intakes with 1/8" mesh to prevent entrainment of fish or amphibians that fail to be removed prior to dewatering operations. Check pump intakes periodically for impingement of fish or amphibians that fail to be removed prior to dewatering operations. Discharge wastewater from construction area to an upland location where it shall not drain sediment-laden water back to stream channel. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW/USFWS Initials: Date: Mitigation Measure #BIO 4: Pre- Project Implementation Plant Surveys A professional biologist or other individual selected by the RCD of Tehama County Project Manager or other implementing entity’s Project Manager who is specifically trained in the identification of Special Status species as shown in Appendix G Results of California Natural Diversity Database Inquiries and Species Review shall evaluate potential habitat for these species. Such evaluation shall be completed prior to implementation of impactive activities within the Phase I or Phase II project area during the appropriate blooming or identification period. In addition to areas where erosion control activities will occur, these surveys shall be conducted at all impacted sites including access roads, equipment staging areas and spoils disposal sites among others. All sightings shall be documented using the California Natural Diversely Data Base (CNDDB) field survey form a copy of which, shall be submitted to the CNDDB, the California Department of Fish and Wildlife Regional Office CEQA Review Team; 601 Locust Street Redding CA, 96001 using its “Online Field Survey Form” which can be accessed at https://www.wildlife.ca.gov/Data/CNDDB/Submitting-Data A copy of this form shall also be submitted to the RCD of Tehama County Project Manager or other implementing entity’s Project Manager who shall incorporate it into the Project Files. The RCD of Tehama County copy shall be submitted to: Resource Conservation District of Tehama County 2 Sutter Street, Suite D Red Bluff, CA 96080 Qualifications for personnel who shall make evaluations of sites include those found in the California Department of Fish and Wildlife’s 2009 document entitled “Protocols for Surveying and Evaluating Impacts to Special Status Native Plant Populations and Natural Communities” (Appendix H). If any federal or State listed threatened, endangered or other Special Status species are detected in any area that may be impacted by project work, a flagged 25’ “No Treatment Buffer” (NTB) shall be established. Within such buffer areas, no project work shall be conducted until consultation with California Department of Fish and Wildlife or United States Fish and Wildlife Service personnel as appropriate have been made and their recommendation for protection incorporated into a revised project work scope. Biological surveys shall also map invasive plant species listed by the California Department of Food and Agriculture. A list of such species can be found at: http://www.cdfa.ca.gov/phpps/ipc/weedinfo/winfo_list-pestrating.htm or at the California Invasive Plant Council (Cal-IPC) website found at: http://www.cal-ipc.org If invasive plants are found, the provisions of Mitigation Measures #BIO-10: Identification and Isolation of Invasive Plants and Mitigation Measure #BIO-11: Invasive Plants and Equipment Cleaning shall apply. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #BIO-5: Protection of Previously Unidentified Special Status Species If during the implementation of project work any previously unidentified listed or other Special Status species shown in Appendix G Results of California Natural Diversity Database Inquiries And Species Review are detected by the individuals described in Mitigation Measure #BIO-4: Pre Project Implementation Plant Surveys all project related activities shall immediately stop and a 25’ NTB shall be established and flagged around the perimeter of any occurrence by the RCDTC Project Manager or other personnel as selected by the RCDTC Project Manager who is specifically trained in the identification of California Rare Plant Ranking (CRPR) List 1, List 2 and List 3 and any others shown in Appendix D. If project work is being completed by another implementing entity, its Project Manager or other personnel shall be responsible for flagging the perimeter of such occurrence. Within such NTBs, no project work that disturb listed or other Special Status species shall be conducted. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #BIO-6: Tree Diameter Limits Related to Nesting Species In order to protect potential nesting habitat, trees larger than 10” in diameter shall not be removed in association within any Phase I or Phase II related project work implementation site unless retaining such trees will prevent implementation of project work or are a safety hazard as determined by the RCDTC Project Manager. If project work is being completed by another implementing entity, its Project Manager shall seek approval of such removal based upon guidance provided by appropriate State/federal regulatory agency personnel. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #BIO 7: Protection of Migratory Bird Treaty Act Species In order to protect any species covered by the Migratory Bird Treaty Act (MBTA), no project work of any kind shall occur between March and August, unless the following is implemented: 1). A survey is conducted by a biologist, or other persons with knowledge of and ability to recognize species protected by the MBTA and are approved by CDFW and/or USFWS personnel as appropriate, within 0.5 miles of the project area during the nesting season of an MBTA related species and it is determined that there are no occupied nests within the proposed project area. In addition to areas where erosion control activities will occur, these surveys shall be conducted at all impacted sites including access roads, equipment staging areas, and spoils disposal sites. If an occupied nest is found, the biologist or other person with knowledge of, and ability to recognize, species protected by the MBTA shall determine if the birds present are those protected by the MBTA. If an MBTA species is located then a 100’ “No Treatment Buffer” shall be established around the nest during the breeding season. A 300’ NTB shall be established if Special Status Species are documented at the site. If raptor species are found, the provisions of Mitigation Measure #BIO 8: Raptor Protection related to raptor protection shall apply. Modifications and possible reduction in NTB size may be made after consultation by the RCDTC Project Manager with the CDFW and/or USFWS personnel as appropriate. If project work is delayed or suspended for more than 15 days after surveys have been completed, the project area shall be resurveyed for MBTA or raptor species prior to reinitiating of project work. If project work is completed by an implementing entity other than the RCDTC, all survey costs shall be the responsibility of that entity. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #BIO 8: Raptor Protection A wildlife biologist with appropriate training in the identification of raptors (as determined by CDFW and/or USFWS personnel as appropriate) shall perform a walk-through survey of treatment areas shortly before any project work is implemented. In addition to areas where erosion control activities will occur, these surveys shall be conducted at all impacted sites including access roads, equipment staging areas, and spoils disposal sites. This walk-through survey shall include examination of nests for raptor activity, visual searches for whitewash, listening for calls and any other evidence of nesting raptors within project impact areas. If field personnel detect raptor presence, appropriate protection measures for that particular species as described below shall be established. Upon discovery of an occupied raptor nest or any unknown large bird, the RCDTC’s Project Manager, other implementing entity’s Project Manager or a wildlife biologist (after conferring with the RCDTC or other implementing entity’s Project Manager) shall inform all personnel involved with project work of such sightings. Upon notification, vegetation disturbing activities shall be suspended within one mile of the nest. Activities may resume after the species using the nest is identified and the appropriate measures described below to protect the nest are implemented. Raptor Protection Measures Listed Raptors If an occupied nest of an Endangered Species Act or California Endangered Species Act listed raptor is discovered during project work, the Construction Contractor Representative shall protect the nest tree, screening trees, perch trees, and replacement trees from any project work including, (1) suspension of project work within one mile of the nest, (2) suspension of all project work within a 500’ radius NTB of the occupied nest, and (3) immediate notification and consultation by the CDFW or USFWS as appropriate. Modifications and possible reduction in “No Treatment Buffer” size may be made after such consultation has been completed. Non-Listed Raptors If an occupied nest of a non-listed raptor is discovered during project work, all vegetation disturbing activities within one mile of the occupied nest shall be suspended. Upon such suspension, the RCDTC Project Manager, other implementing entity’s Project Manager or a professional biologist shall designate the nest trees, perch trees(s), screening tree(s), and replacement trees(s), for which a “No Treatment Buffer” shall be established. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #BIO 9 Fisher Protection Prior to project implementation, the RCDTC Project Manager, other implementing entity’s Project Manager or a professional biologist (as selected by the RCDTC Project Manager or other implementing entity’s Project Manager) shall look for freshly excavated cavities suitable for fisher dens (10” to 12” diameter) on snags located at a minimum 6’ above ground level. In addition to areas where erosion control activities will occur, surveys for freshly excavated cavities suitable for fisher dens shall be conducted at all impacted sites including access roads, equipment staging areas, and spoils disposal sites. Within all project impact areas, a potential den structure is defined as any hardwood with visible indicators of cavity formation (dead or alive) ≥15” DBH, a conifer snag ≥22” DBH, or a live green cull or green wildlife conifer ≥22” DBH. A live green cull is a conifer tree with less than 25% merchantable wood by volume. A green wildlife conifer is considered a potential den structure when it has mistletoe brooms, large rest branches, and visible signs of fungus or other indications of cavity formation or visible cavity openings. The RCDTC Project Manager, other implementing entity’s Project Manager or professional biologist shall contact CDFW for consultation if site-specific avoidance measures are needed that differs from those described above. Any additional site-specific avoidance measures developed through consultation with CDFW and/or USFWS (as appropriate) personnel shall provide greater or equal protection to those stated here. Den snags shall be protected by flagging the snag itself and establishing a flagged 375’ radius “No Treatment Buffer”. If a fisher is sighted in treatment areas by equipment operators or other project personnel during any project work, all vegetation disturbing activities shall be suspended within that area and the RCDTC Project Manager or biologist shall be notified. If a den or habitation of a fisher is discovered, all operations shall be suspended and a survey for a fisher den shall be completed. If a den is found a, flagged 375’ radius “No Treatment Buffer” shall be established around the identified den or habitation. The CDFW and/or USFWS shall then be immediately notified. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #BIO-10: Identification and Isolation of Invasive Plants Prior to implementation of project work, the RCDTC Project Manager, other implementing entity’s Project Manager or another individual who is a certified herbicide applicator and has appropriate training in the identification and treatment of invasive plants shall inspect project implementation sites for populations of such plants. Invasive plants are defined as those listed by the California Department of Food and Agriculture (CDFA) or California Invasive Plant Council (Cal-IPC) as having the potential to be spread by project work. If such plant infestations are found, they shall be either 1.) flagged and avoided during project implementation, or 2.) treated prior to project implementation. If discrete patches of CDFA or Cal-IPC listed invasives are located, (e.g. species that are not already common in the project area) all staging sites shall be located outside of these discrete infestations. Topsoil from such identified contaminated sites shall not be used in connection with any project work and shall be removed from the project area if retaining it on site would lead to further contamination. Soil contaminated by invasive species seed or plant material may be stockpiled if in the opinion of the RCDTC Project Manager or other implementing entity’s Project Manager, no future risk of site contamination exists. Post project monitoring for invasive plants and follow up abatement will be implemented as necessary by the project proponent. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #BIO-11: Invasive Plants and Equipment Cleaning In order to prevent the spread of invasive plant species, all mobile equipment to be used in the execution of project related work shall be cleaned prior to use within the project area. The RCDTC or other implementing entity’s Construction Contractor Representative shall assure and document equipment cleaning. Documentation of adherence to Mitigation Measure #BIO-11: requirements shall be in the form of date-stamped representative photographs (with location labels added) of all heavy equipment to be used in the execution of project work taken by the Construction Contractor Representative before implementation of any project work. Photographs shall indicate that such equipment has been cleaned off site prior to use within the project area. A copy of these photographs shall be sent, within 7 days of being taken, to the RCDTC Project Manager other implementing entity’s Project Manager. Photographs submitted to the RCDTC Project Manager shall be sent to: Resource Conservation District of Tehama County 2 Sutter Street Suite D Red Bluff, CA 96080. Copes of phototrophs shall be retained in the Project File, to document compliance with Mitigation Measure #BIO-11. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #BIO-12: Woody Debris (also applies to Hydrology and Water Quality) In order to prevent the introduction of excess woody debris into stream flows, dry stream channels that have flow during the rainy season, or other protected areas, no chipped material or other woody debris shall be blown or otherwise introduced into any riparian area” No Treatment Buffer”. The RCDTC Project Manager or Construction Contractor Representative shall take before and after photographs of NTBs in order to document adherence to this requirement. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Cultural Resources Mitigation Measure #CUL 1: Protection of Identified Cultural Resources All new and previously recorded archeological sites identified during field surveys conducted prior to the implementation of any project work to be completed in connection with the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects effort shall be protected through complete avoidance. A flagged 50’ “No Treatment Buffer” shall be established around each of these sites by the RCDTC Project Manager or other implementing entity’s Project Manager prior to implementation of any project work. In addition to areas where erosion control activities will occur, the provisions of Mitigation Measure #CUL-1: shall apply to at all impacted sites including access roads, equipment staging areas, and spoils disposal sites. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #CUL 2: Protection of Newly Discovered Archeological, Prehistoric, Historic or Paleontological Resource Mitigation Measure #CUL 2: shall apply to all areas of soil or vegetation disturbing activities including any impacted sites such as access roads, equipment staging areas and spoils disposal sites. If any project work conducted in connection with the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects effort appears to expose previously unknown archeological, prehistoric, historic or paleontological resource sites within project impact areas or within 50’ beyond project boundaries, the site shall be avoided. Work may continue elsewhere within the overall project area. Exposed cultural or paleontological resources shall be appropriately flagged in order to immediately establish a “No Treatment Buffer” of at least 100’. A professional archeologist shall examine the site, evaluate found objects and make a finding of their significance. The archeologist shall also develop recommendations for the permanent protection of objects and site treatments as necessary. Identified sites shall be permanently protected through avoidance. These sites shall be made off limits to personnel, equipment and project impacts of any kind. A professional archeologist shall determine an appropriate permanent flagged exclusion zone once the site has been adequately assessed for significance. Findings of significance shall be prepared and submitted to appropriate agencies and Native American groups at the discretion of the professional archeologist. As appropriate, findings shall be recorded in the RCDTC Project Files. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #CUL 3: Discovery of Human Remains If during the execution of any Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects related project work, human remains are found, the RCDTC Project Manager, other implementing entity’s Project Manager or the Construction Contractor Representative after having informed the Project Manager of such findings shall halt work at that location until a professional archaeologist visits the site. The professional archeologist shall then assess the significance of the remains, process these and immediately notify the Tehama County Coroner. If the remains are determined by the County coroner to be Native American, the Native American Heritage Commission (NAHC) and Native American groups at the discretion of the professional archeologist shall be notified within 24 hours and the guidelines of the NAHC shall be adhered to in the treatment and disposition of the remains. Findings of significance shall be prepared and submitted to appropriate agencies at the discretion of the professional archeologist. Findings shall also be recorded (as appropriate) in the Project Files by the RCDTC Project Manager. Project work may continue on other non-impacted portions of the project area. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC Initials: Date: Mitigation Measure #CUL 4: Continual Monitoring of Cultural Resource Protection In order to assure continual protection of archeological, historic, tribal and paleontological resources that may occupy the Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects area, an individual knowledgeable in identifying such resources shall be present at all project sites whenever ground disturbing activities occur. This individual shall be professional archeologist, Registered Professional Forester or other appropriately qualified cultural resource specialist as selected by the RCD of Tehama County Project Manager or other implementing entity’s Project Manager (as approved by the RCDTC’s Project Manager. Any individual selected to complete such survey work shall be a Certified Archaeological Surveyor through the California State Board of Forestry and Fire Protection (14CCR Section 929 et seq.). Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC Initials: Date: Geology and Soils Mitigation Measure #GEO-1: Mulching of Exposed Soil (also applies to Hydrology and Water Quality) Any area containing newly exposed soil of over 800sq/ft. shall be seeded, mulched with brush or covered with non-invasive, non-persistent grass species as determined by the Tehama County Department of Agriculture in order to prevent exposure of disturbed soils to rainfall along with associated sediment runoff and transport. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Hydrology and Water Quality Mitigation Measure #HYDRO-1: Road Drainage Infrastructure (also applies to Geology and Soils and Transportation/Traffic) In addition to the general provisions and limitations set forth under General Best Management Practices to Avoid or Minimize Adverse Impacts above, the following specific Mitigation Measures shall be implemented during retrofit or replacement of existing culverts and other drainage infrastructure in order to reduce potential diversions and road-related erosion. Culverts and water control structures shall be installed according to guidelines established in the “Handbook for Forest and Ranch Roads: A Guide for Planning, Designing, Constructing, Reconstructing, Maintaining, and Closing Wildland Roads” (Weaver and Hagans 1994) and any subsequent editions. Culvert fill slopes shall be constructed at a 2:1 slope or shall be armored with rock. All culverts replacements shall be adequately sized to accommodate the 100-year storm. No rocked fords shall be placed in fish-bearing streams. All culverts in fish-bearing streams and in streams where fish have historically been found and may potentially re-occur, shall be designed and constructed consistent with “NMFS Southwest Region’s Guidelines for Salmonid Passage at Stream Crossings” (NMFS 2000) and “CDFG’s Culvert Criteria for Fish Passage” (CDFG 2002) Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Hazards and Hazardous Materials Mitigation Measure #HA/HAZ-1: Protection Against Hazardous Material Spills in Streams and Riparian Zones (also applies to Biological Resources and Hydrology and Water Quality) To reduce potential impacts associated with fuel spills in streams and riparian areas, the Construction Contractor Representative shall ensure that gasoline and lubricants at no time are transported across a live stream other than in the tank of equipment being moved or already applied to such equipment. Only existing roads shall be used to move personnel, equipment and materials across stream courses as well as into and out of the project site unless previously approved by the RCDTC Project Manager. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure # HA/HAZ-2: Equipment Refueling and Maintenance Precautions (also applies to Biological Resources and Hydrology and Water Quality) The RCDTC Project Manager or other implementing entity’s Project Manager shall select refueling and maintenance sites for all equipment including power hand tools within flat sites that are away from NTB including those established along dry or wet waterways and areas that could potentially flow into a stream or other waterway in the event of an accidental spill. Such sites shall also be established outside of TEBs and other exclusion zones established in order to protect wildlife and plant resources. Fuel containment equipment including absorbent sheets and waddles shall be made available by the Construction Contractor at all refueling and maintenance areas. The Construction Contractor Representative and equipment operators shall be responsible for the immediate containment and removal of any spilled material and shall immediately inform the RCDTC Project Manager or other implementing entity’s Project Manager of such spills. The RCDTC Project Manager or other implementing entity’s Project Manager shall then immediately contact appropriate authorities including the CDFW and/or USFWS personnel as appropriate, informing them of such spills. The Construction Contractor Representative shall inform all workers of the importance of preventing spills and of the appropriate measures to taken should a spill occur. Equipment shall be stored and maintained within properly cleared areas. The RCDTC Project Manager or other implementing entity’s Project Manager shall inspect refueling areas to assure compliance with Mitigation Measure # HA/HAZ 2. These inspections shall also verify these sites’ adequacy in protecting riparian and terrestrial resources as well as the availability of containment equipment. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure # HA/HAZ-3: Limitations on Equipment Use (also applies to Biological Resources and Hydrology and Water Quality) The following conditions apply to the use of equipment in connection with project work: A contained area shall be designated for equipment storage, short-term maintenance, and refueling and shall be located at least 50’ from waterbodies. Major vehicle maintenance and washing shall be conducted off site. All spent fluids including motor oil, radiator coolant, or other fluids along with used vehicle batteries shall be collected, stored, and recycled as hazardous waste off site. Dry cleanup methods (i.e. absorbent materials, cat litter, and/or rags) shall be used whenever possible. Spilled dry materials shall be swept up immediately. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure # HA/HAZ-4: Equipment Inspections Related to Oil and Fuel (also applies to Biological Resources and Hydrology and Water Quality) The Construction Contractor Representative and RCDTC Project Manager or other implementing entity’s Project Manager shall make periodic inspections of equipment for leaking oil or fuel correcting or repairing any such leaks prior to resuming their use or crossing any stream channels. Inspection reports related to RCDTC sponsored project work shall be submitted to: Resource Conservation District of Tehama County 2 Sutter Street Suite D Red Bluff, CA 96080 The results of these inspections reports shall be incorporated into the Project Files along with evidence of any repairs required and completed before returning equipment to project work sites. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure # HA/HAZ-5: Communications Equipment Dependable radios or phone communication shall be available on site to report any emergency which may occur. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #HA/HAZ-6: Fire Protection Equipment (also applies to Air Quality, Biological Resources, Greenhouse Gas Emissions, and Hydrology and Water Quality) To reduce impacts associated with exposure of people or structures to wildland fires, the Construction Contractor Representative shall ensure that adequate fire protection equipment is available at work sites. This shall include fire extinguishers attached to all mechanized equipment. In addition, firefighting hand tools shall be made available at all areas where equipment is operated. The Construction Contractor, RCDTC Project Manager or other implementing entity’s Project Manager along with any related project personnel shall comply with all applicable fire safe standards as found in Public Resources Code Division 4, Chapter 6, (PRC’s 4427, 4428, 4429, 4431, 4442, list not all inclusive). Vehicles shall not be parked in tall grass or any other location where heat from the exhaust system could ignite a fire. All motorized equipment shall have approved spark arrestors. A Project Work Log shall be maintained which documents that contractor has provided equipment for adequate fire protection prior to the start of any project work and that firefighting hand tools have been made available at all areas where equipment is operated. A copy of the Project Work Log shall be sent on a weekly basis during the execution of project work. Project Work Logs prepared in connection with RCDTC sponsored project work shall be submitted to: Resource Conservation District of Tehama County 2 Sutter Street, Suite D Red Bluff, CA 96080 with a copy retained in the Project File, in order to document compliance with Mitigation Measure #HA/HAZ-6. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Transportation and Traffic Mitigation Measure #Trans/Traffic 1: State and County Road Encroachment Permits If project work occurs on a State Highway or on a County maintained portion of Ponderosa Way, a road encroachment permit shall be obtained from Caltrans and the Tehama County Road Department respectively. Various private wildland roads may be used on occasion to transport equipment to project sites and access permission shall be obtained from road owners. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #Trans/Traffic 2: Staging Areas Along Public Roads In order to reduce impacts to local traffic utilizing Ponderosa Way, all project work staging areas for equipment shall be created off of State Highways and passable wildland road rights-of-way (unless privately owned and maintained). All State and County regulations related to road use shall be adhered to. Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: Mitigation Measure #Trans/Traffic 3: Operations During Hunting Season In order to reduce impacts to local traffic utilizing the Ponderosa Way all project work to be completed within the Phase I and Phase II project area shall cease during the local deer hunting season and resume once it has ended. Project work could continue along privately controlled and maintained roads included for treatments. |
| --- | --- |
|  | Schedule: Responsible Party: Verification of Compliance: Monitoring Party: RCDTC/CDFW Initials: Date: |

Tribal Cultural Resources

Mitigation Measure #TCR-1: Tribal Consultation (also applies to Cultural Resources)

If Native American archaeological or other cultural materials are discovered during implementation project work, consultation shall be conducted between the RCDTC Project Manager or other implementing entity’s Project Manager and appropriate tribal councils. Consultation shall entail the development of in place resource avoidance and preservation measures or revisions to the project’s planning and implementation that result in avoidance of the resource and protection of such resources cultural and natural context. Tribal and other cultural resources shall be treated in a culturally appropriate manner taking into account tribal cultural values and meaning of the resource, including:

•	Protecting the cultural character and integrity of the resource

•Protecting the traditional use of the resource

•Protecting the confidentiality of the resource.

Schedule:

Responsible Party:

Verification of Compliance:

Monitoring Party: RCDTC/CDFW

Initials:

Date:

Appendix G

Resolution Approving Initial Study/Mitigated Negative Declaration and Mitigation Monitoring and Reporting Plan (MMRP) Including all Modifications and Changes

for the

Ponderosa Way Road Assessment and Sediment Reduction Plan Phase I and Phase II Implementation Projects

Initial Study/Mitigated Negative Declaration

Tehama County, California

Appendix H

Letter Verifying State Clearinghouse Distribution of

Initial Study/Mitigated Negative Declaration to State Review Agencies

________________

Appendix I

Comment Letter

Central Valley Regional Water Quality Control Board

November 22, 2017

Appendix J

Public Notices

Noticed of Intent, Notice of Completion, Summary Form for Electronic Document Submittal and Notice of Determination

Appendix L

Public Notice -Notice of Completion, Notice of Intent, Summary form for Electronic Document Submittal and Notice of Determination